Enterprise Resource Planning

ITR Concession Company LLC

3200 Cassopolis Street

Elkhart, IN  46514

Appendix B  - Scope of Work

Financial Module, PMO Solution, and Strategic Sourcing and Contract Management

May 6, 2025

Project Description

For each area below, provide sufficient details to define this project adequately:

Project Scope: Finance: This project aims to upgrade the current Microsoft Great Plains System (“Great Plains”) to a modern ERP solution to support improved financial planning, reporting, and compliance for the Finance department. Due to the end-of-life and end-of-support status of Great Plains by 2026, it is essential to transition to a more robust and scalable platform that meets the evolving needs of the organization. The upgraded ERP solution will operate as a unified platform, consolidating and optimizing key financial functions including: - Accounts Payable, - Accounts Receivable, - Cash Management, - Asset Evaluation, - Budgeting, - Reporting. PMO: The purpose of this project is to implement and deploy a comprehensive PMO Solution Software to streamline and optimize the organization’s project management process. The new PMO solution software will provide the PMO Team with the necessary tools to enforce standardized project governance, improve visibility, and enhance tracking and reporting across all projects. The scope of this project includes: - Standardized Project Governance – The PMO Solution will enable the implementation of consistent methodologies and best practices for managing projects across the organizations, ensuring that all and provide the PMO with the necessary tools to ensure standardized project governance, improve project visibility and enhance project tracking and reporting, manage project resources, budget and timelines as well as for better collaboration and communication, ensuring projects are delivered on time, within scope and budget. - Streamline & optimize processes – Integrate a solution that simplifies and automates various aspects of project management from initiation to closure - Enhance Tracking and Reporting – provide the PMO Team with advanced tools for monitoring, tracking, and reporting, project progress, risks, and resource utilization - User adoption and Training – Ensure that the PMO team and other key stakeholders are fully trained on the new software and able to use it effectively in their daily operations S2C - Strategic Sourcing & Contract Management: The goal is to upgrade the existing inventory and warehouse system for tracking the movement of internal goods and commodities to support operations. To procure a new Contract Management solution to automate the acquisition lifecycle processes from initial acquisition through the end of the contract. The new solution will enhance efficiency, improve compliance, reduce risks and optimize contract performance across the organization. This will be done in 2026 Includes (list Deliverables and the respective acceptance criteria): Deliverable. - Financial Module Upgrade:. - Design & Build: - - The Vendor shall provide a Requirements Traceability Matrix that offers a description of each requirement, how the solution meets the requirement, and how it is tested in each project phase. - The Vendor shall provide the Solution Architecture with physical architecture, including all cloud or on-premises solutions and logical architecture for data flow and internal interfaces. - The Vendor shall provide the Solution design & Documentation, including design of workflows, functionality description, operations, and administration documents. ICD’s API for all internal and externally available interfaces for future work. - The Vendor shall provide Updated Business Rules, including changes to business rules. - The Vendor shall provide role-based access Control documentation, including roles and access available in the system and associated names. - The vendor shall provide Process maps that include updated workflows within the application with actor roles, interactions with internal and external systems, and how workflows are executed, enforced, and monitoring. - The vendor shall provide observability documentation that describes the approach to monitoring processes, services, and infrastructure for the solution.. - Configuration & Customization - setting up Security & User Roles & configure reporting tools: - - The Vendor shall set up Security and User roles to establish a secure environment by defining user roles and permissions within the ERP system to ensure data integrity and restricted areas. Identify key users and their responsibilities within the financial module. - The Vendor shall configure access levels for each role, allowing users to perform necessary functions without compromising system security - The Vendor shall implement the best security practices for password policies, multifactor authentication, and user activity monitoring - The Vendor shall assign permissions to modules (general ledger, accounts payable/receivable), based on role-based access control - The Vendor shall configure reporting tools that allow users to generate insightful financial reports, ensuring compliance and decision-making efficiency. - The Vendor shall define key financial metrics and data points required for standard and custom reports - The Vendor shall set up report templates with predefined filters and variables for easy customization by end users - The Vendor shall ensure report outputs meet regulatory and business needs, including proper formatting, drilldown capabilities, and export options (Excel, PDF). - Data Migration: - Conduct data mapping, and Data migration. - The Vendor shall conduct a thorough review of all financial data currently stored in the legacy system (general ledger, accounts payable/receivable, inventory). Identify the corresponding data fields in the new ERP system and document the mapping rules, ensuring all critical data elements (Account codes, transaction types, balances) are correctly matched to their new locations - The Vendor shall define any transformation data into the proper format (Changing data formats, standardizing account naming conventions, handling currency conversions) - The Vendor shall evaluate the quality of the existing data, identify any discrepancies, duplicates, or gaps that need to be addressed before migration - The Vendor shall document the entire data mapping process, including the field mapping process, transformation rules - The Vendor shall conduct Data Migration – develop a tailored migration plan with mitigation strategy, timeline, resource allocation, contingency plans - The Vendor shall extract data from the legacy system. Apply transformation rules to convert the data into the appropriate format of the new system (Validating data correctness) - The Vendor shall execute the migration process, transferring data into the new ERP system, and conduct validation checks in the new system to ensure all data was migrated correctly and is accessible, accurate, and functional, verifying financial reports, account balances, and transaction history. - Minimum Viable product: - Focusing on ensuring that all financial data from the legacy system has been accurately migrated and mapped to the new system, maintaining consistency and integrity. Key tasks include: - The Vendor shall review the data mapping documentation, - The Vendor shall verify data accuracy through sample checks, - The Vendor shall ensure completeness and testing data integrity. - The Vendor shall reconcile financial reports between legacy and new systems and confirm that end-to-end users can access the migrated data based on their defined roles. This process ensures both systems’ functionality and data integrity are validated. - The Vendor shall provide and demonstrate an MVP no later than 90 calendar days after NTP.. - Change Management & Training: – These deliverables focus on the Change Management and training efforts required to ensure the transition to the upgrade ERP system is smooth, with minimal disruption to business operations. - The Vendor shall assist in developing a Change management plan by assessing the current state and readiness for change by compiling a stakeholder analysis, current process assessment (Documenting existing workflows, challenges, and pain points in the current system to understand the reason for the upgrade. - The Vendor shall assist in doing a change impact assessment to evaluate how the upgrade will impact users, departments, processes, and workflows. - The Vendor shall assist in developing a communication strategy for the initial announcement as well as ongoing communication by updates on progress, upcoming changes, and what to expect at each stage of the project (testing, training, go live). Identify Change champions who will act as ERP system advocates. Manage resistance to change where resistance may be higher and address concerns. Consider incentives for early adoption or successful completion of training modules. - The Vendor shall create training material (User manuals and documentation) as well as interactive training material (eLearning, videos, or webinars), as well as role-based training – in-person training or virtual training. - Testing & Validation: – A thorough testing and validation process is essential to ensure that the upgraded financial ERP System functions as expected and meets user requirements. - The Vendor shall assist in end-to-end testing (E2E) to be conducted to make sure that the upgraded ERP systems operate correctly, testing business processes. - The Vendor shall assist in developing a test plan for end-to-end testing, build test cases for each business process (invoice creation, payment process, Reporting & reconciliation), and ensure that data migrated from the old system is accurately represented in the new system. - The vendor shall do a third-party test to validate integration with external systems (bank, tax authorities) - The Vendor shall test for system performance under load, ensuring it can handle the volumes. - The Vendor shall ensure all business rules and workflows are correctly implemented in the upgraded system, check that the system handles errors and provides users with meaning full error messages - The Vendor shall assist in the UAT Test Plan – Develop User Test cases based on real business scenarios. Select UAT Participants. Encourage users to log any defects, discrepancies. Do UAT Validation for critical issues (Blocker issues that prevent key processes from functioning as well as major issues (functional issues. UAT sign-off once participants have confirmed that all necessary and major issues are resolved, and the system meets business needs - The Vendor shall assist in Bug identification & Fixing – During end-to-end testing and UAT, bugs and issues will arise. Start bug logging and tracking (Azure DevOps) or any other issue tracking system. Develop a bug fix process – Developers will address the identified bugs, Regression testing after bug fix, User validation of fixes, once bugs are fixed, UAT testers should validate that fixes work. Post Go Live Issues. Develop Test Report by documenting all testing efforts, including test plan, test cases, and results, including details about bugs identified and severity, and resolution. UAT Sign off Report once UAT is completed, formally signed off.. - Go live: - - The Vendor shall assist in developing Go go-live support plan to provide comprehensive support to end-to-end users and ensure the new ERP systems operate when they go live. - The Vendor shall assist in Setting up a support Team (Technical Team to resolve system errors and tech issues), Functional Team to help with business process issues and ensure users are following the new workflows, User Support Team to answer queries & provide guidance for everyday operations. - The Vendor shall assist in developing an escalation procedure for Tiered support levels and develop an escalation workflow. Monitor Issue tracking for real-time monitoring to monitor system performance and user activities for potential issues and bug tracking. - The Vendor shall assist in developing a communication plan for pre-go-live communication (go-live announcement, training reminders and Real time communication during go live with communication channels (Email notifications, Teams channel, Contact list for key contacts and support information, dedicated help desk. - The Vendor shall assist in developing a post-go-live survey for users to evaluate their experience, identify ongoing issues, and gather suggestions for improvement. Provide updates to Executives through regular status reports - The Vendor shall go live no later than 120 calendar days after NTP.. - Post Implementation review:- Review and assess feedback from key stakeholders (end users, departmental heads) to assess the effectiveness of the upgrade. - The Vendor shall assist in evaluating users’ adoption and satisfaction, including challenges faced by employees post implementation, and assess system performance metrics to identify challenges, process improvements, and action items based on feedback received to improve system performance, user adoption, and overall process efficiency. - The Vendor shall finalize documentation on system configuration, training, and operational processes to serve as a reference for future upgrades or projects. (transaction speed, uptime, error rates) Success Metrics & KPI’s – User adoption rate, system stability (Track number & severity of system issues, bugs, or downtime post launch) - The Vendor shall do ROI Measurement – Evaluate if the system is delivering the expected return on investment in term of time saving, process efficiency and cost reductions. Provide lessons learned, identify challenges (data migration problems, etc.) Identify process improvements and action items. Final reporting: Report to leadership, including successes, issues encountered, and action plans for improvement - The Vendor shall assist with ongoing maintenance and support - regular system maintenance, plan and execute regular system updates, including patches, version upgrades, and security updates. Ongoing support – Help desk services, knowledge base, and training refreshers. Continuous improvement by feedback mechanisms, collecting feedback via surveys, user groups, etc. Issue Resolution process – Incident tracking, Root cause analysis, and patch management. Long-term strategy includes future upgrades, scalability, and flexibility as well as compliance monitoring. 2. PMO Solution. - Design & Build: – - The Vendor shall do design & build, which covers the end-to-end design & development of the PMO solution to support successful implementation and governance of the new ERP System. It includes the definition of business and functional requirements, solution architecture, configuration, customization, and integration with the ERP System. - Configuration & Customization: - The Vendor shall define role-based security access aligned with user responsibilities across PMO & ERP - The Vendor shall implement segregation of duties to support compliance and internal control requirements - The Vendor shall set up user profiles, permission sets, and access hierarchies to protect sensitive data - The Vendor shall configure reporting tools to support operational, tactical, and strategic decision making - The Vendor shall develop & implement standardized reports & dashboards (Tailored for different stakeholder groups (executives, project managers, finance) - The Vendor shall enable ad hoc reporting capabilities. - Data Migration: - The Vendor shall perform User role data migration from legacy systems to configure roles-based access in the new platform. - Develop Future workflows and interface control documents for PMO. - The Vendor shall develop Business Process workflows - Document workflows showing how project intake, approvals, status tracking and reporting will function - The Vendor shall develop Interface Control Document (ICD) to ensure data integrity, ownership and responsibilities are clear. - Change Management & Training: - - The Vendor shall assist in Developing & Execute Change Management Plan specific to the PMO Solution, aligned with overall ERP transformation. - The Vendor shall assist in Identifying & engaging key stakeholders and user groups impacted by the PMO Changes. - The Vendor shall assist in conducting communication campaigns, stakeholder briefings, engagement sessions to support awareness & buy in/ - The vendor shall assist in conducting PMO Training programs including onboarding for project managers, executives and support staff. - The Vendor shall assist in preparing support materials such as user guides SOP” s and quick reference guides tailored to new PMO tools and processes. - The Vendor shall assist in managing resistance and adoption risks.. - Testing & Validation: - The Vendor shall define & execute a testing strategy covering functional, user acceptance (UAT) and role-based access testing for the PMO Solution. - The Vendor shall develop test scenarios and scripts to validate workflows, reporting accuracy and security configurations. - The Vendor shall assist in coordinating with key users to perform user acceptance testing (UAT) - The Vendor shall validate data visibility and dashboard/report outputs per stakeholder needs - The Vendor shall confirm the solution meets compliance governance and performance standards prior to go live.. - Go live: - The Vendor finalizes the cutover plan and go live check list for the ERP solution. - The Vendor shall complete final systems configuration, user provisioning & data loading as required. - The Vendor shall provide hyper care training refreshers, and access to support teams for immediate post-go-go-live needs. - The Vendor shall execute readiness assessment to confirm user and system readiness.. - Post Implementation: - - The Vendor shall provide hyper care support for the PMO Solution during stabilization period post go live. - The Vendor shall assist to monitor system performance, user activity, and issue resolution logs. - The Vendor shall assist in conducting post go live review sessions to gather feedback and capture lessons learned. - The Vendor shall address configuration refinement or bug fixes. - The Vendor shall transition the solution to ongoing operations support teams with Propper documentation and knowledge transfer.. - Production Support Services - The Vendor shall provide Level 3 Production Support Services upon Go-Live. - The Vendor shall meet all requirements as outlined in Attachment G - Production Support Services of Agreement.. 3. S2C Upgrade 2026:. - The Vendor shall assist with updated Business Rules and Design Documentation. - Provide the ICDs for future Phase 3 Integration.

Exclusion (Out of Scope): 1. Debt Management will be excluded from this scope; function will be handled outside of the system. 2. Human resources & Payroll would fall outside the scope, unless there is an integration (2026) 3. Systems integration between Finance, S2C & PMO Solutions – only in 2026 4. Project Portfolio (Business case development) are out of scope and carried outside of the application

Project Completion Definition (Substantial vs Final Acceptance A description of Substantial Completion and Final Acceptance is below. ERP Financial System Upgrade Substantial Completion: - System Upgrade Installation: The new ERP financial system upgrade has been installed and configured in the production environment - Core Functionalities Operational: The essential financial modules e.g. (accounting, budgeting, reporting and financial transactions) are fully functional and critical data has been successfully migrated from the legacy system - User Access and Testing: Key Users have been granted access to the system, and initial testing and validation of functionality have been completed. Users can perform day-to-day financial activities within the new system - Training & Support: Basic training for key stakeholders and system users has been completed, with initial support in place of addressing issues Final Completion: - Full System Functionality: All modules and system components, including any optional or non-essential modules, are fully functional, tested, and live - User Adoption: All users have been fully trained, and the organization has fully transitioned to the upgraded system for all financial processes - Data accuracy and Reconciliation: Financial data has been reconciled, and reports generated from the new system are accurate and meet business requirements - Post-Implementation Support: Ongoing support is in place, and any issues or bugs identified during the post implementation phase have been resolved - End-User Acceptance: A formal sign-off is received from all key stakeholders, confirming that the project’s objectives have been met, and the system is functioning as required PMO Solution Implementation Substantial Completion - Solution Deployment: The PMO Solution has been deployed to the production environment, and all core functionalities (e.g. project tracking, reporting, task management) are operational. - User Access: - Key users and stakeholders (e.g. PMO team, project managers) have been granted Access to the system, and initial user testing has been completed. - Basic Training Completed: Training has been provided to the primary PMO team and other critical users, enabling them to use the system for their day-to-day tasks. - Initial reporting functional: - Basic reporting and tracking features are available, and users can generate project status reports and track KPI’s as required. Final Completion: - Full System Functionality: All functionalities of the PMO Solution, including advanced reporting, resource management and project portfolio tracking are fully operational. - Complete User Adoption: - All relevant stakeholders and teams (e.g. project managers, PMO team, key stakeholders) are using the system in their daily operations with no reliance on manual or legacy tools. - System Optimization: Any identified issues or optimization from initial deployment phase Have addressed and the system has been fully configured to meet the organization’s needs - Formal User Sign Off – A formal acceptance is received from the PMO team and other key stakeholders, confirming that the system meets all project objectives and operational requirements. - Post Implementation Support in Place: - Ongoing support in Place: - Ongoing support and maintenance have been established to resolve any issues and ensure long-term system stability.

Dependencies: - System Compatibility – Ensuring both the ERP & PMO Solutions are compatible with the current IT Infrastructure (operating systems, databases, API’s, servers). - Data migration & Integrity – Data extraction, transformation and loading tools, historical data compatibility. - Resource Availability – Sufficient project management, IT and finance resources to handle both implementations concurrently. - Training: Coordinated training programs for both ERP & PMO systems to ensure users are proficient in the new solutions. - Change Management - A structured approach to handle organizational change for both systems and their new processes. - Testing & Validation – Testing both the ERP System & PMO Solution together in a staging environment to ensure proper integration. - Security & Compliance – Ensuring both systems adhere to security and compliance requirements, especially for financial data. - Vendor support – Coordination n with ERP and PMO Solution vendors for technical support & trouble shooting. - Customization & configuration – Customization in Great Plains that need to be updated or migrated, report customization & dashboard compatibility.

Key Personnel The Vendor shall include in its Proposal names and resumes, including relevant experience for all state provided in its Technical Reply including the Key Personnel as defined below: Financial SME Description: Supports financial solution replacement by providing expert knowledge of current financial structures, reporting requirements, and compliance standards. Plays a critical role in mapping existing financial data and processes to the new ERP system, ensuring accuracy and continuity. Additionally, identifies and recommends process improvements to enhance efficiency, align with best practices, and ensure that business requirements are met during the system transition. PMO SME Description: The PMO Subject Matter Expert (SME) plays a critical role in supporting the implementation of Project Management Office (PMO) solutions by ensuring that all business and technical requirements are accurately mapped to the proposed solution’s features that enable effective PMO operations. The SME must be well-versed in project management methodologies and standards, including PMBOK and Agile, as well as industry best practices, to ensure smooth implementation and effective communication of requirements to the implementation team. Additionally, the SME will lead discussions and provide clarification when the proposed system addresses requirements through alternative approaches that still lead to the same outcomes. A Solutions Architect creates and delivers an overall technical vision for the proposed solution to assist the client in solving business problems associated with this implementation. The Solution Architect would oversee solution design, implementation with quality assurance, knowledge transfer with training documents and automated deployments with appropriate approvals adhering to ITR's change management process, while ensuring the overall product is built to facilitate SLAs outlined in the requirements; ability to address vulnerability management without requiring major system rewrites; and provide a sustainable solution for daily operations, strategic planning and ongoing administrative functions.