ITR CONCESSION COMPANY LLC

3200 Cassopolis Street

Elkhart, IN 46514

INVITATION FOR BIDS

Date: May 6, 2025

Subject: ERP Software Upgrade IFB

TABLE OF CONTENTS

TABLE OF CONTENTS	1

Overview	2

Project Overview:	2

Definitions	3

Schedule and Contract Completion Date	4

Final Completion and Final Payment	5

INSTRUCTIONS	5

Overview	5

Project Specific Questions:	6

Submit Bids To	7

Due Date & Time for Submission:	7

Vendor Conference/Site Visit	7

Criteria For Evaluation and Award	8

Method Of Bidding	8

Bid Format and Content	8

Figures, Diagrams, and Reference Documents	9

SPECIFIC TERMS AND CONDITIONS	9

Reservation	9

Safety	10

Compliance With Applicable Law	10

Subcontracting	10

Joint Ventures	10

Equal Opportunity and XBE Program	10

Work Limits	12

Permits and Other Related Documents	12

Utility Coordination Responsibilities	12

Sales Tax	12

Insurance	12

Payment	12

Application for Payment	12

Payment Of Tolls	13

Work Product	13

Ownership of Work Product	13

Assignment of Work Product	13

Delivery of Work Product	14

Sample Contract	14

Payment Security	14

Scope of Services:	14

# Overview

ITR Concession Company LLC (“ITRCC”) is requesting bids from responsible Proposers for the following services detailed in the project overview.  A brief description is set forth below, with detailed requirements in subsequent sections.

ITRCC is a privately owned company that finances, operates and maintains the Indiana Toll Road. The work for this project includes all steps, items, and materials necessary to complete the Scope of Work in accordance with current INDOT standards and specifications, the Special Provisions, and this invitation to bid (IFB). The Proposer shall provide all Maintenance of Traffic in accordance with IMUTCD, INDOT, and ITRCC standards. ITRCC requests bids from responsible Proposers, if applicable to the work required. ITRCC reserves the right to modify, change, add or delete any sections of scope during the solicitation period and up to the issuance of a contract. These changes shall be captured through addendums issued to all participating prime Proposers.

Any Proposer participating in the bid process must be aware of and meet all applicable requirements set forth in the “Indiana Toll Road Concession and Lease Agreement” (CLA). The CLA can be found on the Indiana Finance Authority (IFA) website at https://secure.in.gov/ifa/2328.html. The Proposer selected to deliver this Project will have demonstrated an ability to deliver this Project safely, competently, and with a strong focus on the ITRCC’s main drivers for the Project.

## Project Overview:

Finance: The current ERP financial system (Great Plains) needs to be upgraded to support improved financial planning, reporting and compliance and due to end of life and end of support for Great Plains by the OEM in 2026.  The finance platform is operated as a single platform for accounts payable, accounts receivable, cash management, and asset evaluation and depreciation.  Debt management is excluded from this scope of work and is handled outside of this platform.

PMO : The purpose of this project is to implement and deploy a comprehensive PMO Solution Software to streamline and optimize the organization’s project management process and provide the PMO with the necessary tools to ensure standardized project governance, improve project visibility and enhance project tracking and reporting,  manage project resources, budget and timelines as well as for better collaboration and communication, ensuring projects are delivered on time, within scope and within budget.

Contract and Procurement Management Solution: The contract and procurement management modules oversee and administer procurement contracts throughout their lifecycle. This system checks the contractual agreements with suppliers to ensure procurement activities align with the terms and conditions of the contracts, associated deliverables, payment milestones, and other contract requirements, including contract renewals, compliance with terms and conditions, and performance requirements monitoring and compliance.

## Definitions

When capitalized in this document, the following terms have the following meanings:

- “Deliverable(s)” means any Products and/or Work Product provided by Vendor pursuant to this document or any Service Orders.

- “Documentation” means all user manuals, handbooks, written reports, technical information, design documentation, and other written or on-line materials that are supplied or made available by Vendor in connection with any Deliverables, including all updates, modifications, and changes thereto made from time to time.

- “Intellectual Property Right(s)” means all forms of intellectual property rights and protections throughout the world, whether currently existing or hereafter developed or acquired and whether now known or hereafter recognized, including all right, title, and interest arising under United States or foreign common or statutory law in and to all: (i) patents and all filed, pending, or potential applications for patents, including any patent disclosure, reissue, reexamination, division, continuation, or continuation-in-part applications throughout the world now or hereafter filed; (ii) trade secret rights and equivalent rights, ideas, concepts, know-how, techniques, processes, methods, inventions, discoveries, developments, innovations, and improvements; (iii) copyrights, copyright registrations, design registrations and applications therefor, moral rights, or other literary property or authors’ rights, whether or not protected by copyright or as a mask work; and (iv) proprietary indicia, trademarks, service marks, trade names, trade dress, logos, symbols, know-how, technical information, domain names, rights in databases, logos, and/or brand names and all goodwill generated by the foregoing.

- “ITRCC” means ITR Concession Company LLC.

- “Personal Information” means any information relating to an identified or identifiable natural person as defined by the Applicable Privacy and Security Laws, and to which Vendor has access to from time to time in connection with its performance of the Professional Services to the ITRCC. Personal Information includes, but is not limited to, an individual’s:

  - First name or first initial and last name in combination with any one of the following: (a) Social Security number, (b) driver’s license number or identification card number, (c) student, military, or passport identification number, (d) medical information, (e) health insurance identification number, and (f) biometric data (e.g., fingerprints, iris recognition, retinal scans).

  - Username or e-mail address, in combination with a password or security questions and answers, that would permit access to an online account.

  - Account number or credit or debit card number in combination with any required security codes, access code, or password that would permit access to that account.

  - Personal Information does not include information that is lawfully made available to the general public from government records or widely distributed media.

- Product(s)” means, as the case may be and context requires, the Equipment and/or any Software.

- “Professional Service(s)” means any consulting, testing, installation, implementation, configuration, integration, training, warranty, maintenance, repair, professional, and any other services, including Support Services, (to be) provided by Vendor to ITRCC in connection with this contract pursuant to one or more Service Orders, which shall specify in detail the particular components comprising the Professional Services to be provided to ITRCC.

- “Project Schedule” means project plan including milestones and tasks to complete the Project in accordance with the deadlines and Substantial Completion of Project.

- “Proposer(s)” means multiple entities or individuals who submits a bid or proposal in response to the IFB.

- “Open Source Component(s)” means open source software, public source software, “copyleft” software, shareware, freeware, and similar software, as such terms are understood in the software industry, in executable code and/or source code form.

- “Service Order(s)” means a document issued by ITRCC pursuant to requesting that Vendor sell (or, in the case of Software, license) and deliver Deliverables and/or provide Professional Services in accordance with this contract.

- “Third-Party Materials” means any materials or information, including documents, data, know-how, ideas, methodologies, specifications, software, content, and technology, in any form or media, in which any person or entity other than ITRCC or Vendor owns any Intellectual Property Rights, including Open Source Components.

- “Vendor(s)” means single entity or individual who has been selected to provide the goods, services, or materials outlined in the IFB. Vendors will also be referred to as “Contractor(s)”

## Schedule and Contract Completion Date

Bidders are required to provide major milestone dates for the Project, which include but are not limited to, (i) Implementation schedule within 15 days of execution of contract, (ii) 50 percent project completion October 31 2025, (iii) 100 percent project completion by December 31, 2025.

- Earliest Date to Begin Work				07/01/2025

- Substantial Completion of Project				10/31/2025

- 100 percent project completion				12/31/2025

## Final Completion and Final Payment

ITRCC defines this project as complete once the following criteria has been met:

1. All requirement deliverables deployed in the production environment and verified by functional & UAT

2. All users imported and automatic provisioning/deprovisioning configured.

3. All permissions have been set.

4. All report templates have been built.

Upon receipt of written notice that the work is ready for final inspection and acceptance and upon receipt of a final invoice from the Vendor, ITRCC will perform testing and either sign off or provide feedback within 14 days, once ITRCC finds the work acceptable and fully performed in accordance with the Agreement and the Vendor Documents, ITRCC will promptly within 7 days, issue a final certificate for payment stating that to the best of ITRCC’s knowledge, information and belief, that the Work has been completed in accordance with terms and conditions of the Vendor Documents and that the entire balance found to be due to the Vendor and noted in the final certificate is due and payable. ITRCC’s final certificate for payment will constitute a further representation that the Vendor is entitled to final payment.

# INSTRUCTIONS

## Overview

This section describes the requirements as outlined in Appendix A for the Indiana Toll Road’s requirements and Appendix C-1 - Vendor Technical Response. See Column B and C in Appendix C for ITRCC’s requirement and associated priority. Column D has additional notes to supplement the requirements that might be unclear or need to be justified. In Column E, the Proposer shall respond with Yes or No for if the proposed solution is compliant or not with the stated requirement. In column F please respond with how the proposed solution meets or exceeds the given requirement. For requirements that proposed solution does not meet, please provide an alternative suggestion or development timeline if this is a future development. If proposed solution requires customization to meet a given requirement, please provide an estimate on that line for the vendor to configure or customize the solution and confirm this estimate is included in the Proposer Proposal. In Column G The Proposer shall indicate whether stated requirement is met out of the box, requires configuration or requires customization. These categories are to help clarify the level of effort and type of intervention needed to deploy utilize features that the proposer has outlined in their solution to address ITR's requirements.

See Appendix D for the Price Proposal. Column A describes the cost category, and Column B has additional notes to supplement the cost category with an explanation of the cost. In Column E, the Proposer shall respond with solutions associated with the cost category in Column A, with a 2025 United States Dollar amount, as well as any comments or feedback.

Please have questions back to ITRCC by 5/15/2025, ITRCC intends to provide answers to questions back to you by 5/22/2025.

A complete Technical and Price IFB Packet submission is due back to ITRCC by 5/23/2025 at 5 PM eastern.

| Task | Responsible Party | Due Date |
| --- | --- | --- |
| ITR will deliver IFB Packet (IFB, Price Proposal, Technical Proposal) | ITRCC | 5/6/2025 |
| Questions sent from the proposer to ITR for any items requiring additional clarification | Vendor | 5/15/2025 |
| ITR will respond with answers to the questions received from all IFB Proposers | ITRCC | 5/22/2025 |
| Proposer shall submit the necessary Documentation outlined to be considered for vendor analysis. | Vendor | 6/5/2025 |

## Project Specific Questions:

If apparent errors, discrepancies, or unclear statements are found in the documents, contact the following representative.

Questions Attention to:

Attn:

ITR Concession Company LLC

Michael Lachowiec

IT Project Manager

Email: mlachowiec@indianatollroad.org

CC:

ITR Concession Company LLC

Rob Steed

Sr. Procurement Mgr.

Email: rsteed@indianatollroad.org Or Procurement representative for project

All questions will be documented and responded to utilizing the IFB contractor question and answer log and/or through an addendum to the IFB.

## Submit Bids To

Project Title: ERP Software Upgrade Project

Attn:

ITR Concession Company LLC

Rob Steed

Procurement

Email: rsteed@indianatollroad.org  Or Procurement representative for project

CC:

ITR Concession Company LLC

Michael Lachowiec

IT Project Manager

Email: mlachowiec@indianatollroad.org

## Due Date & Time for Submission:

Date:	06/05/2025

Time:	5:00 PM EST

## Vendor Conference/Site Visit

Vendor Conference/Site Visit: Not Required

Mandatory Attendance:  Not required

## Criteria For Evaluation and Award

ITRCC will evaluate each proposal against the defined requirements and in terms of “responsiveness” to the IFB specifications. ITRCC also reserves the right to reject any and all bids.

Basis of award will be established on the approach to safety, best price (including XBE inclusivity percentage), project delivery schedule, best product, best service, and overall impact to the ITR traveling public.

## Method Of Bidding

Reference to “Governing Regulations” in this document hence forth will refer to: All services provided by the vendor, including but not necessarily limited to construction work performed by the vendor and all subcontractors shall be in compliance with all applicable Federal Highway Administration (FHWA), INDOT Manuals and Specifications, INDOT and ITRCC special and unique provisions, Local Ordinances, the CLA, and all applicable ITR IT Policies. In correlation with the governing standards, specific sections of INDOT standards have been called out in this document as a courtesy to efficient bidding and understanding.

The proposer shall complete a bid utilizing the provided document attached and/or referenced within this IFB. Bids/Proposals shall be completed recognizing the following governing regulations:

- IFB Instructions to Bidders and Description of Price Proposal

- Question and Answer Log

- Technical Reply

- Price Proposal

## Bid Format and Content

All bids must be prepared in a comprehensive manner as to content, but there is no need for expensive binders, color displays, or other promotional materials that are not germane to the bid. Unless altered within the “Scope of Work” Proposer is to complete the all the required documents and bid requirements detailed in the following list:

- Bid documents included in the IFB package.

  - Completed ITRCC’S Responsible Contractor Policy

    - For bids to be considered “responsive”, Proposers must declare and certify that they are a “Responsible Contractor” on the form provided in the bid documents. The Responsible Contractor Policy and statement are a part of the standard ITRCC Contract. Throughout the life of the contract the Vendor is to comply with the provisions of the ITRCC Responsible Contractor Policy.

  - Subcontracting Utilization Plan

    - Submission shall identify ALL subcontractors using the attached form “ITR Subcontractor Utilization Plan”.  This will be used to verify the bidder is able to meet or exceed the XBE requirement of at least 15% of the contract value. XBE bidders must submit this form to confirm the company is self-performing at least 15% of the contract value.

XBE participation is a requirement – not a goal.

  - Vendor’s Safety Management Plan – not required for this IFB

- Bid Documents to be Provided by the Proposer, including Appendix C- Technical Reply

- Bid Documents to be Provided by the Proposer, including Appendix E – Sample Agreement with any additions or redlines.

- Submit bids electronically.

## Figures, Diagrams, and Reference Documents

| Item | Exhibit / Appendix Title | Exhibit / Appendix Description |
| --- | --- | --- |
| 1 | Appendix A | ERP Requirements |
| 2 | Appendix B | Scope of Work |
| 3 | Appendix C | Technical Reply Format and Proposal |
| 4 | Appendix D | Price Proposal and Instructions |
| 5 | Appendix E | Sample Agreement |

# SPECIFIC TERMS AND CONDITIONS

## Reservation

ITRCC reserves the right, at its sole discretion, to reject any and all bid proposals.

ITRCC reserves the right, at its sole discretion, to cancel, withdraw, postpone, modify, revise, or extend a bid proposal in whole or in part at any time prior to the execution by ITRCC of the Proposer Contract, without incurring any obligations or liabilities.

ITRCC reserves the right, at its sole discretion, to ask written questions of the Proposer, to seek written clarifications, and to conduct discussions on their proposals. Such requests will be for purposes of clarification only. The Proposer agrees to respond to ITRCC’s requests with the appropriate personnel to answer questions necessary to provide clarification of any areas where the intent or meaning of the submittal is in doubt.

## Safety

The number one focus of this project shall be safety. Project must be 100% safe for all parties involved, including but not limited to:

•	Customers

•	Vendor’s Workers

•	ITR Concession Company LLC Staff

•	Third Party Vendors

•	Inspectors

The Vendor must develop and submit a Safety Plan that outlines their commitment to safety and demonstrates the measures to be incorporated in all activities to achieve a safe work environment. The Vendor must perform both scheduled and spot audits of the Safety Plan. Safety audit findings and corrective actions must be logged and submitted to ITRCC with monthly claims for progress payments. A failure to provide satisfactory evidence of the application of an accepted Safety Plan and the associated audits may delay processing of payment claims.

All Proposers, prior to NTP (notice to proceed), must contact EHS to schedule ITRCC’s Contractor Safety Training. Onboarding for all Vendors is a requirement prior to beginning work on the project.

## Compliance With Applicable Law

The Company warrants that it shall comply with all Federal, State, and local laws, statutes, ordinances, rules, and regulations.

## Subcontracting

_X     _Allowed	_______Not Allowed

ITRCC intends to contract with one entity per contract and that one entity shall be contractually responsible for performance. Assignments for subcontracting are allowable, but information or assignees and subcontractors will be required prior to finalization of a contract.  For any joint venture to be acceptable, one vendor must take full contractual responsibility for the obligation.

## Joint Ventures

No joint venture is acceptable.

## Equal Opportunity and XBE Program

ITRCC is committed to providing fair and representative opportunities for W/M/V/DBEs (XBE) in all contracts related to the Indiana Toll Road. Neither ITRCC nor its Vendors shall discriminate on the basis of race, color, religion, sex or national origin in the award and performance of contracts related to the Indiana Toll Road. Furthermore, affirmative action will be taken, consistent with sound procurement policies and applicable Law, to ensure that XBEs are afforded a fair and representative opportunity to participate in ITRCC’s contracts related to the Indiana Toll Road.

The requirement for dollar value of XBE participation in contracts related to the Indiana Toll Road shall be 15% of contract value. In order to qualify as an XBE, vendor or sub must be certified with the Indiana Department of Administration (IDOA) or Indiana Department of Transportation (INDOT).

Equal Opportunity and XBE Program: ITRCC is committed to providing fair and representative opportunities for Women, Minority, Veteran, and Disadvantaged Business Enterprises (collectively, “XBE”) in all contracts related to the Indiana Toll Road. Neither ITRCC nor its Vendors shall discriminate on the basis of race, color, religion, sex or national origin in the award and performance of contracts related to the Indiana Toll Road. Furthermore, affirmative action will be taken, consistent with sound procurement policies and applicable Law, to ensure that XBEs are afforded a fair and representative opportunity to participate in ITRCC’s contracts related to the Indiana Toll Road.

XBE Participation means the dollar value of XBE spend in contracts related to the Indiana Toll Road. XBE Participation shall be a minimum of 15% of the contract value, including such amount as may be amended through change orders or otherwise over the term of the contract (inclusive of the supply chain). In order to qualify as an XBE, a vendor or sub must be certified with the Indiana Department of Administration (IDOA) or Indiana Department of Transportation (INDOT).

XBE Participation is a requirement – not a goal.

Failure to Meet XBE Requirements

- If ITRCC determines that the XBE Participation requirements have not been met, it may withhold from the final payment the amount of the discrepancy between the amount of the contractual minimum participation amount and the achieved amount.

- Prior to withholding the amount of the discrepancy specified by this section, ITRCC shall notify the Vendor of its intent to withhold. The Vendor shall have, seven (7) days to provide evidence to ITRCC to controvert the fact or amount of the proposed penalty. If the Vendor is unable to provide evidence to controvert the fact or amount of the proposed withholding, the amount will be deducted from Vendor’s final payment.

- ITRCC shall use all funds collected from withholdings under this section, exclusively for supporting and developing supplier diversity in northern Indiana.

## Work Limits

The work will reside within a public cloud in accordance with the requirements.  ITRCC has a primary and secondary data center for its IT systems and can host applications infrastructure as required.

## Permits and Other Related Documents

No Permits are anticipated at this time.

### Utility Coordination Responsibilities

No Utility Coordination is anticipated at this time.

## Sales Tax

The Vendor shall be responsible for paying all sales tax on all goods and services liable for sales tax. The Vendor shall include the sales tax in the unit prices of the various pay items. No separate pay item will be provided.

## Insurance

Proposer shall submit a bid to include the insurance coverage shown in the sample contract.

# Payment

## Application for Payment

- Vendor shall submit to ITRCC a monthly invoice for the work performed within the pay period. The invoice should be received by ITRCC no later than the 15th of each month to ensure timely processing. A waiver of lien and a “Sworn Statement of Contractor and Subcontractor to Owner” shall accompany all invoices.

- Invoices must contain the following:

  - Project Title

  - Vendor name and address

  - Invoice number

  - Invoice beginning and ending date

  - Date of submission

  - Safety reporting requirements

- Invoice must be itemized as follows:

  - Items description

  - Quantity

  - Unit of Measure

  - Unit Cost

  - Quantity for current invoice

  - Total cost of item to date

- All line items must be identical to the schedule of pay items.

- Upon request, the Vendor must support the quantities with data substantiating their correctness.

- ITRCC processes invoices once a month. Failure to submit an invoice in a timely fashion will delay payment.

- Vendor shall review the “Scope of Work” for payment requirements, methodology, retainage, and final payments specific to this project.

### Payment Of Tolls

Unless specified within the projects specific scope of work, the Vendor and all Sub-Contractors will not be reimbursed by ITRCC for any tolls accrued during the project on the Indiana Toll Road.

## Work Product

### Ownership of Work Product

All records, software code (whether in source code, object code, comment code, executable code or other format), reports, data, and other information and materials, and all copies thereof and notes related thereto, conceived of, prepared, generated, researched, developed, compiled, reduced to practice, or obtained from any source whatsoever by or through Vendor in connection with performance of the Professional Services, including but not limited to firmware, middleware, programming tools, scripts, commands, syntax, routines, algorithms, program architectures, processes, interfaces, libraries, navigational devices, databases, menu structures or arrangements, icons, screen designs, operational instructions, research, studies, drawings, sketches, specifications, tracings, diagrams, evaluations, calculations, data books, schedules, operating instructions, promotional materials, product and process specifications, all related specifications and Documentation, including developer notes, comments and annotations, user manuals, technical manuals, and training materials relating to any of the foregoing, and all Intellectual Property Rights related to any of the foregoing (collectively the “Work Product”) shall be the sole and exclusive property of ITRCC, whether or not the Work Product is completed, and upon creation is automatically assigned by Vendor to ITRCC. Work Product only includes such materials created by Vendor in the performance of the Professional Services and does not include Products. Additionally, Work Product expressly excludes any records, reports, data, and other Intellectual Property Rights and information developed by on or on behalf of Vendor that was in existence as of the effective date or is developed independently from and does not include any Professional Services, work product, Deliverables or output that Vendor is engaged to perform hereunder, or Confidential Information of ITRCC or any Third-Party Materials or Open Source Components.

### Assignment of Work Product

All right, title, and interest in and to all Work Product shall be owned by ITRCC, and Vendor hereby irrevocably and exclusively assigns and conveys to ITRCC (or such third party/ies as ITRCC may elect) any and all right, title, and interest of Vendor in and to the Work Product. ITRCC shall have the sole and exclusive right to pursue or not pursue patent protection or other of intellectual property protection for the Work Product in the United States or elsewhere. Vendor shall promptly disclose to ITRCC full details concerning each item of Work Product.

### Delivery of Work Product

When requested, all Work Product shall be delivered to ITRCC in a format compatible with ITRCC’s computer applications and systems or as otherwise specified in the applicable Service Order. All Work Product shall be provided to ITRCC at the time of completion of any of the discrete tasks specified in the Professional Services or at the time of termination of this contract, whichever event first occurs, and shall be provided to ITRCC’s successor or to any subsequent owners of the Professional Services, only with ITRCC’s express permission. Vendor shall maintain copies on file of any such Work Product involved in the Professional Services for five (5) years, shall make them available for ITRCC’s use, and shall provide such copies to ITRCC, upon request, at commercial printing or reproduction rates. At any time within the five (5) years during which Vendor must retain copies of all Work Product involved in the Professional Services, ITRCC may obtain copies of the Work Product by paying printing or reproduction costs as set forth above.

## Sample Contract

A sample contract has been included with the IFB. The provisions of the contract shall become a part of these special provisions and shall govern the work performed in accordance with this invitation for bids.

## Payment Security

Performance and Payment $ See sample contract.

# Scope of Services:

See Appendix A, Appendix B, Appendix C, Appendix D  Appendix E, and Appendix J for Requirements and Appendix F Statement of Work.